| Time | Task | Detail |
| --- | --- | --- |
| Jan – Mar 2026 | Submit LMF app | Revision – check GAU contract |
|  | Pre-survey for changing table | Form questions (don’t release) |
|  | Hand-sketch changing table | Design think |
|  | Open separate checking account | Not business, keep funds separate |
|  | Begin changing table prototype | MVP |
| Apr – Jun 2026 | CAD for changing table |  |
|  | Continue prototyping |  |
|  | General non-disclosure | Write NDA |
|  | Design logo | Tessa/Savannah |
| Jul – Sep 2026 | Get volunteers for changing table (pre) | Release pre-survey – NDA |
|  | Collect pre-survey responses | Analyze – cost, dimensions |
| Oct – Dec 2026 | Safety test for changing table |  |
|  | Patent changing table | Initialize process – Disclose to UF (UFIP policy – C.2, C.4, D.2) |
| Jan – Mar 2027 | Manufacture changing tables for focus group |  |
|  | Post-survey for changing table | Questions and specific tasks |
| Apr – Jun 2027 | Field testing for changing table | Distribute changing tables and post-surveys |
| Jul – Sep 2027 | General investor pitch | Pitch deck |
|  | Angel investor 1 | Contact and pitch – Tiffany |
| Oct – Dec 2027 | Diaper bag pre-survey | Release |
|  | Diaper bag hand-sketch | Design think, Include list of features |
|  | Start diaper bag prototyping | Sewing machine, fabric |
| Jan – Mar 2028 | Continue diaper bag prototyping |  |
| Apr – Jun 2028 | Continue diaper bag prototyping |  |
|  | Angel investor 2 | Contact and pitch - |
|  | Register as an LLC | Disclose to UF (UFGAUCBA Article 15) |
|  | Open business checking account | Cap. One |
| Jul – Sep 2028 | Diaper bag manufacturing |  |
|  | Diaper bag field test | Distribute and post-surveys |
| Oct – Dec 2028 | Continue field testing diaper bag |  |
| Jan – Mar 2029 | Patent diaper bag | Initialize process |
|  | Ergo car seat handle pre-survey | How much would you pay |
|  | Hand sketch ergo car seat handle | Design think |
|  | CAD ergo handle |  |
| Apr – Jun 2029 | Prototype ergo handle | Buy filament |
| Jul – Sep 2029 | Angel investor 3 | Contact and pitch |
|  | Social media | Sarah? |
| Oct – Dec 2029 | Ergo handle patent | Initialize process |
|  | Design website |  |
| Jan – Mar 2030 | Receive patent for changing table |  |
|  | Launch changing table | Start selling |
| Apr – Jun 2030 | Changing table ads | Commercial, popup |
| Jul – Sep 2030 | Launch diaper bag | Start selling (wait for patent) |
|  | General parenting blog | Christopher? |
|  | Diaper bag ads |  |
| Oct – Dec 2030 | Launch ergo handle | Start selling (wait for patent) |
|  | Father blog |  |
|  | Mother blog | Tessa? |
|  | Color changing clock |  |